# SPRINT 1 BACKLOG

**GOAL**: to develop a login system for the website through a single page where the user will enter the username and password.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Priority  (High, medium, low) | Owner | Estimated effort  (Fibonacci) | Status (done – in progress – on hold) |
| 01 | As a student I would like to login in the system only with my username and password, as I usually forget my phone at home. | Design and create a login page to enter the username and password | High | S. T. | 8 | in progress |
| Design a database for the login system | High | L. M. | 13 | in progress |
| Create the tables | High | C. O. | 5 | in progress |
| Create a user and password for one student and for one lecturer (mock) | High |  | 1 |  |
| Check the inputs for security holes | Medium |  | 8 |  |
| Link the database with the log in system | High |  | 5 |  |
| If the username is from a student, take it to the “student dashboard page” | High |  | 3 |  |
| If the username is from a lecturer, take it to the “lecturer dashboard page” | High |  | 3 |  |